## Slide 1
cs332 project : Distributed Sorting
Final Presentation
20190263 신재욱
20220615 고민석
20220170 하동은

## Slide 2: Executing Commands
- Master
- Worker
sbt
runMain machine.Master [Number Of Workers]
sbt
runMain machine.Worker 2.2.2.254:50051
-I [ABSOLUTE_PATH_OF_INPUT_DIRECTORIES]
-O [ABSOLUTE_PATH_OF_OUTPUTDIRECTORY]

## Slide 3: Test Result/Commits per week
 | Small Set | Big Set | Large Set
Execution Time (s) | 14 ~ 25 | 30 ~ 50 | 300 ~ 500
Correctness Check |  |  | 

## Slide 4
1. Output paths ?
2. Sorted ? | 3. # Input Record == #Output Record ?
small
big
large

## Slide 5: Final architecture of your system (master/worker)
1. Registration
2. Sampling & Pivot Calculation
W( )
Master
W( )
W( )
W( )
W(1)
W(2)
W(3)
W(4)
W(1)
W(2)
W(3)
W(4)
Master
W(1)
W(2)
W(3)
W(4)
Calculates the Pivot
Worker ID & Sample Data
Worker IP
# of Workers & Worker ID
Partitioning Range & IP List

## Slide 6: Final architecture of your system (master/worker)
3. Sorting & Partitioning
Data Chunk
(<= 100MB)
Input FIles
Data Chunk
Data Chunk
Data Chunk
READ
(concurrently)
(1)
(1)
(1)
(1)
(2)
(2)
(2)
(2)
(3)
(3)
(3)
(3)
(n)
(n)
(n)
(n)
.
.
.
# of Workers
Partition
Sort

## Slide 7: Final architecture of your system (master/worker)
4. Shuffling
W(1)
W(2)
W(3)
W(4)
W(5)
W(6)
W(7)
W(8)
W(9)
W(10)
5Future
5Future
5Future
5Future
5Future
5Future
5Future
5Future
5Future
5Future
W(1)
W(2)
W(3)
W(4)
W(5)
W(6)
W(7)
W(8)
W(9)
W(10)
5Future
5Future
5Future
5Future
5Future
5Future
5Future
5Future
5Future
5Future
W(6)
W(7)
W(8)
W(9)
W(10)
W(1)
W(2)
W(3)
W(4)
W(5)

## Slide 8: Final architecture of your system (master/worker)
5. Merging
W(1)
.
.
.
1
2
3
4
Partitioning
(2)
(2)
(2)
(n)
(n)
(n)
Merging
(1)
(1)
(1)
0.25 & 0.25 & 0.25 & 0.25

## Slide 9: Overall progress
Week | Weekly Progress
1 | Define: Git Commit Convention / Coding Style / Meeting Schedule / Milestone
2 | Study: Project Scope / gRPC ¦ Design: Overall Design / Use ChatGPT
3 | Study: gRPC ¦ Design: Design Specific Functions
4 | Code: Server Setup / gRPC Examples / Message Protocol / Make Input Data
5 | Code: Sampling / Sort & Partition / Shell Scripts
6 | Code: Shuffling / Merge
7 | Code: Merge / Overall Test / Refactor Other Codes
8 | Test: Overall Test / Unit Test

## Slide 10: Why your project was successful
Spending Enough Time
  Meet Frequently to reduce communication overhead
Well Dividing Roles (Surgical Team Model)
  Leader : Understand Overall, Assign Tasks, Overall Implements
  Member : Focus on Specific Implementation
Lots of considerations in [Design Phase]

## Slide 11: Lessons learned from the project
Time = Money
Surgical Team Model >> Democratic Model
Design Thoroughly Before Coding
Communicate with Your Team a Lot
Use ChatGPT Wisely -> Design Consulting, Implementation